PLANNING LOGIC

Car Rental Request – ServiceNow Service Catalog & Workflow

# Project Objective

The project is planned as a ServiceNow-based Car Rental Request solution. The requester submits a car rental request through a Service Catalog item, provides the required request details, and the request is processed through workflow-based automation. The planning follows the sprint, epic, user story, and story-point structure shown in the supplied reference document.

# Planning Approach

The work is divided into manageable Epics. Each Epic is broken into smaller User Stories (USN). Story points represent the estimated effort using the reference scale: 1 = very easy, 2 = normal, 3 = moderate, 5 = difficult. The supplied reference defines a Sprint as a fixed period in which a team completes a set of tasks and calculates velocity as total completed story points divided by the number of sprints. ■filecite■turn0file0■L2-L12■

# Sprint 1 – Service Catalog & Request Setup

| Epic | User Story / Task | Story Points |
| --- | --- | --- |
| Epic 1 – Service Catalog | Create Car Rental Request catalog item | 3 |
|  | Define catalog variables for rental details | 3 |
|  | Configure requester and required information | 2 |
| Epic 2 – Request Logic | Define request validation and mandatory fields | 3 |
|  | Configure item behavior and submission flow | 2 |

Total Story Points – Sprint 1: 13

# Sprint 2 – Workflow & Automation

| Epic | User Story / Task | Story Points |
| --- | --- | --- |
| Epic 3 – Workflow | Create workflow for submitted car rental requests | 5 |
|  | Add approval/processing activities | 3 |
|  | Configure task creation and request progression | 3 |
| Epic 4 – Notifications & Tracking | Configure request status/updates | 2 |
|  | Configure notification steps for request progress | 3 |

Total Story Points – Sprint 2: 16

# Sprint 3 – Testing & Final Validation

| Epic | User Story / Task | Story Points |
| --- | --- | --- |
| Epic 5 – Testing | Test catalog item and variable validation | 3 |
|  | Test workflow execution and task generation | 3 |
|  | Test request status and notifications | 2 |
| Epic 6 – Finalization | Fix issues and perform end-to-end validation | 3 |
|  | Prepare final project demonstration/documentation | 2 |

Total Story Points – Sprint 3: 13

# Overall Project Planning

The following sequence represents the planned implementation logic for the Car Rental Request solution:

| Step | Planning Activity | Expected Outcome |
| --- | --- | --- |
| 1 | Create Service Catalog Item | Car Rental Request is exposed to users |
| 2 | Define Catalog Variables | Collect required rental/request information |
| 3 | Submit Request | Requester submits the catalog form |
| 4 | Start Workflow | The submitted request enters the configured workflow |
| 5 | Approval / Processing | Workflow performs the required processing steps |
| 6 | Create / Assign Tasks | Activities are generated and handled by the responsible team |
| 7 | Update Status / Notify | Request progress is communicated and tracked |
| 8 | Complete Request | Workflow reaches the final state after successful processing |

# Story Point Summary

| Sprint | Focus | Story Points |
| --- | --- | --- |
| Sprint 1 | Service Catalog & Request Setup | 13 |
| Sprint 2 | Workflow & Automation | 16 |
| Sprint 3 | Testing & Final Validation | 13 |
|  | Total | 42 |

# Velocity Calculation

Velocity = Total Story Points Completed ÷ Number of Sprints

Total Story Points = 13 + 16 + 13 = 42

Number of Sprints = 3

Planned Average Velocity = 42 ÷ 3 = 14 Story Points per Sprint

# Expected Project Outcome

The completed solution provides a structured way for users to raise a car rental request through ServiceNow Service Catalog and enables workflow-driven processing of that request. The planning covers catalog configuration, request data collection, workflow automation, task handling, status tracking, notifications, testing, and final validation.

# Note

This planning document is adapted to the stated Car Rental Request project and follows the terminology and story-point planning format in the supplied reference document. The uploaded reference specifically demonstrates sprint, epic, user story, story-point, and velocity planning. ■filecite■turn0file0■L13-L21■ ■filecite■turn0file0■L34-L41■ Project-specific implementation details not visible in the reference document are expressed as a planning structure based on the project description provided.